TEAM / WEEKLY Meeting Notes Decisions, owners and the next conversation.

PREPARED WITH PLOT DOCS SUITE   •   EDIT EVERY SECTION   •   SAVE AS DOCX OR PDF

# Meeting details

| DATE | TIME | LOCATION | CHAIR |
| --- | --- | --- | --- |
| 21 October 2026 | 10:00–10:45 | Studio B / video | Avery Chen |

## Attendees

Avery Chen, Priya Shah, Jordan Lee, Sam Rivera, Mei Tan

## Agenda

Launch readiness: open risks and owners.

Customer onboarding pilot: what the first ten accounts taught us.

Next sprint: capacity and sequencing.

## Discussion

The pilot reached 10 accounts this week. Activation is strongest when the welcome checklist arrives before the first login; the team agreed to move it into the sign-up confirmation. Support volume is stable, but two questions keep recurring: workspace permissions and data export.

Capacity is tight in the final week of the sprint. Design can support one launch asset and the permissions help article; the remaining requests move to the following sprint.

## Decisions

| DECISION | OWNER | DATE |
| --- | --- | --- |
| Move welcome checklist before first login | Priya | 24 Oct |
| Publish permissions help article | Mei | 28 Oct |
| Defer campaign landing page to next sprint | Avery | 21 Oct |

## Action items

| ACTION | OWNER | DUE | STATUS |
| --- | --- | --- | --- |
| Update sign-up confirmation copy | Priya | 24 Oct | In progress |
| Draft permissions help article | Mei | 28 Oct | Not started |
| Share pilot activation dashboard | Sam | 23 Oct | Done |
| Confirm next sprint capacity | Avery | 26 Oct | In progress |

NEXT MEETING Thursday 29 October, 10:00. Bring the updated activation dashboard and a first draft of the permissions article.